Project Workflow

Epic 1: Environment Setup

Python Environment and Dependency Installation

Description:

- Install Python (3.10 or later).

- Create a virtual environment.

- Install all required libraries using pip.

- Verify installation of speech processing, NLP, ML, and visualization libraries.

Tasks

- Install Python

- Create virtual environment

- Install dependencies

- Verify package installation

Output

- Working Python development environment.

Project Structure Initialization

Description:
Create an organized project directory for source code, datasets, models, reports, and static resources.

Project Structure

VBCUA/
│
├── app.py
├── requirements.txt
├── README.md
├── assets/
├── models/
├── audio/
├── reports/
├── utils/
├── data/
└── output/

Tasks

- Create folders

- Configure project files

- Organize resources

Output

- Well-structured project directory.

Stream lit Application Initialization

Description
Initialize the Streamlit application that serves as the graphical user interface.

Tasks

- Install Streamlit

- Create app.py

- Test application launch

- Configure page layout

Output

- Running Streamlit web application.

Epic 2: Core Engine Development

Speech-to-Text Module Development

Description
Develop the module to convert uploaded or recorded speech into text.

Tasks

- Upload audio

- Preprocess audio

- Perform speech recognition

- Display transcription

Technologies

- Speech Recognition

- Whisper (optional)

- PyDub

Output

- Accurate speech transcription.

Semantic Understanding and Similarity Engine Development

Description
Analyze the meaning of the spoken response by comparing it with the expected answer.

Tasks

- Clean text

- Tokenization

- Sentence embedding generation

- Semantic similarity calculation

- Keyword extraction

Technologies

- Sentence Transformers

- spaCy

- NLTK

- Scikit-learn

Output

- Semantic similarity score

- Keyword match percentage

Audio Feature Extraction and Scoring Engine Development

Description:Extract vocal characteristics and calculate communication quality scores.

Features Extracted

- Speech rate

- Speaking duration

- Pause detection

- Pitch

- Energy

- Fluency

- Pronunciation confidence

Tasks

- Audio preprocessing

- Feature extraction

- Score calculation

- Performance evaluation

Technologies

- Librosa

- Parselmouth

- NumPy

Output

- Voice quality score

- Fluency score

- Pronunciation score

- Overall communication score

Epic 3: UI Development

User Interface Design and Visualization

Description
Design an interactive interface for uploading audio, viewing results, and displaying analytics.

Components

- Home page

- Audio upload

- Record button

- Results dashboard

- Score cards

- Graphs

- Feedback section

Output

- User-friendly dashboard.

Input Handling and Session State Management

Description
Manage user interactions and preserve application state during analysis.

Tasks

- Audio upload validation

- Session management

- Temporary file handling

- Error handling

Output

- Smooth user interaction

Output Rendering and Report Generation

Description
Display detailed analysis results and generate downloadable reports.

Report Includes

- Speech transcript

- Semantic similarity score

- Pronunciation score

- Fluency score

- Voice analysis

- Overall score

- Improvement suggestions

Formats

- PDF

- CSV

- Text

Output

- Downloadable assessment report.

Epic 4: Testing & Deployment

Story 1: Functional Testing and Validation

Description
Verify that all modules function correctly and meet project requirements.

Tests

- Audio upload

- Speech recognition

- Semantic analysis

- Score calculation

- Report generation

Output

- Functional application.

Performance Testing and Optimization

Description
Improve system speed, accuracy, and resource utilization.

Optimization

- Reduce transcription time

- Optimize NLP processing

- Improve memory usage

- Reduce response latency

Output

- Faster and more efficient system

Deployment Preparation and Final Review

Description
Prepare the project for demonstration and deployment.

Tasks

- Final code review

- Documentation

- README preparation

- Dependency verification

- Deployment testing

Deployment Options

- Localhost (Streamlit)

- Streamlit Community Cloud

- Render

- Hugging Face Spaces

Output

- Fully deployable VBCUA application.

Environment Setup

│

▼

Initialize Project Structure

│

▼

Create Streamlit Application

│

▼

Speech-to-Text Processing

│

▼

Semantic Understanding

│

▼

Audio Feature Extraction

│

▼

Communication Score Calculation

│

▼

User Interface & Visualization

│

▼

Report Generation

│

▼

Testing & Optimization

│

▼

Deployment

This workflow aligns with the architecture of your VBCUA project, covering the full pipeline from environment setup through speech processing, semantic analysis, scoring, visualization, testing, and deployment. It is suitable for inclusion in your project documentation, Agile backlog, or presentation.